# AI-Generated Image Detection — Training & Evaluation Report

TikTok TechJam 2026 · Problem Statement 5 (Robust AI-Generated Image Detection)

Generated 2026-08-29 · covers iterations 1–5 (iteration 5 in progress)

# 1. Executive summary

Task: binary real-vs-AI image classification, scored by Final Score = 0.5·AUC(clean) + 0.5·AUC(robust), where AUC(robust) is the mean ROC-AUC across a 15-condition degradation matrix (JPEG, blur, resize, noise, colour-jitter, centre-crop). Target: false-positive and false-negative rates ≤ 3%.

Approach: a Community Forensics ViT-S/16 detector, trained on public data only, iterated in a train → calibrate → evaluate → diagnose loop. Each iteration is evaluated against an internal held-out split plus external held-out sets, the most important being the organisers' composition (WildFake pixel-space diffusion + COCO reals, resolution-matched to remove the image-size shortcut).

| Iteration | Change | Organiser Final Score | Notes |
| --- | --- | --- | --- |
| 1 | Baseline ViT, SID_Set (all fakes) | — (held-out SID 0.936) | Discovered ~50% of "fake" class is locally-edited, not synthetic |
| 2 | Drop tampered images; fs-only; 448 px; cosine LR | 0.717 | In-domain solved (0.999); cross-generator gap exposed |
| 3 | + 17 DRAGON generators; noise-aware calibration | 0.804 | DRAGON unseen-generator FNR 18.8% → 1.4% |
| 4 | + Community-Forensics-Small (latent-diff + GAN + diverse reals) | 0.9126 | Every pixel-diffusion generator up; beats teammate baseline 0.871 |
| 5 | + SAFE DWT frequency branch + SAFE augmentations | in progress | Targets the remaining ADM / DDPM / DDIM gap |

# 2. Compute environment

| Item | Detail |
| --- | --- |
| Machine | Laptop, Intel Arc integrated GPU (XPU backend — no CUDA) |
| Framework | PyTorch 2.6.0+xpu / torchvision 0.21.0+xpu (venv C:\Users\attil\ttj-venv26) |
| Why not newer torch | torch 2.13+xpu hangs on first oneDNN GEMM with the Nov-2024 Arc driver |
| Precision | bf16 autocast on XPU for train and eval |
| Data policy | Public datasets only; organisers' composition used strictly for evaluation |
| Throughput | ~7 min/epoch at 24k samples/epoch, 448 px source images, num_workers 8 |

# 3. Model architecture

Backbone (all iterations): Community Forensics detector — a timm vit_small_patch16_224.augreg_in21k_ft_in1k ViT with the OwensLab/commfor-model-224 classification head. Input 224×224, feature width 384, projection embedding 256.

| Component | Iterations 1–4 ("vit") | Iteration 5 ("hybrid + wavelet") |
| --- | --- | --- |
| ViT-S/16 detector | 21,666,049 params | 21,666,049 params (warm-started from iter 4) |
| Wavelet branch | — | SAFE-style: DWT bior1.3, J=1, diagonal (HH) sub-band → 3-block conv stem → Linear(128→256) → zero-init residual added to the ViT logit |
| Branch + fusion params | — | 327,713 params |
| Total trainable | 21,666,049 | 21,993,762 |
| Rationale | Semantic features transfer across many generators | High-frequency residual fingerprints survive where semantics do not — targets pixel-space diffusion (SAFE reports ADM 0.82 trained on GAN only) |

Zero-init residual fusion: at initialisation the branch contributes exactly zero, so the hybrid model is numerically identical to the ViT and cannot regress; the branch only ever adds a learned correction.

# 4. Datasets

## 4.1 Training / calibration sources (public)

| Dataset | Role | Content |
| --- | --- | --- |
| SID_Set (nebula/SID_Set) | Train (iter 1–5) | label 0 real, 1 full-synthetic, 2 tampered (locally AI-edited). Tampered dropped from iter 2 on — out of scope (a different task). |
| DRAGON (lesc-unifi/dragon) | Train (iter 3–5) + calibration | 25 modern diffusion generators, fake-only. 17 generators in training; 8 held out for cross-generator evaluation; 5+3 held out for threshold calibration. |
| Community-Forensics-Small (OwensLab/CommunityForensics-Small) | Train (iter 4–5) | Latent-diffusion + GAN fakes; reals from LAION / ImageNet / CelebA / COCO. Perceptual-hash deduped against the eval set (dropped 38 near-duplicate reals). |

## 4.2 Evaluation-only sets (never trained on)

| Set | Composition | Size |
| --- | --- | --- |
| Internal held-out split | 12% of the training corpus, same distribution | ~7,374 |
| sid_val_fs | SID full-synthetic validation shards | ~3,500 |
| DRAGON unseen (8 generators) | Flux_1, IF, JuggernautXL, Kolors, PixArt_Sigma, SDXL_Turbo, SD_3, SD_Cascade | ~8,200 |
| Organiser composition (eval_only_organisers_matched) | WildFake fakes — ADM, DALL·E, DDIM, DDPM, Imagen, VQDM (6 pixel-space diffusion families) + COCO reals; resolution-matched so image size carries no signal (size-only AUC = 0.500) | 1,200 real / 1,200 fake |

The organiser set contains generator families with zero representation in training — it is the true measure of cross-generator generalisation.

# 5. Per-iteration training configuration

| Parameter | iter 1 | iter 2 | iter 3 | iter 4 | iter 5 |
| --- | --- | --- | --- | --- | --- |
| Model type | vit | vit | vit | vit | hybrid (wavelet) |
| Warm-start | ImageNet+CommFor | ImageNet+CommFor | ImageNet+CommFor | ImageNet+CommFor | iter 4 best.pt |
| Train images | 13,504 | ~9,000 | ~17,000 | 61,465 | 61,465 |
| Corpus | SID sh.0–15 (all fake) | SID fs-only | SID fs sh.0–29 + 17 DRAGON | iter 3 + CF-Small | same as iter 4 |
| Source resolution | 1024 px | 448 px | 448 px | 448 px | 448 px |
| Samples / epoch | all | all | all | 24,000 (fresh balanced draw) | 24,000 |
| Epochs | 6 | 10 | 12 | 10 | 10 |
| Batch size | 16 | 16 | 16 | 16 | 16 |
| Learning rate | 1e-5 | 2e-5 | 2e-5 | 2e-5 | 2e-5 |
| LR schedule | constant | cosine | cosine + 10% warmup | cosine + 10% warmup | cosine + 10% warmup |
| Weight decay | 0.01 | 0.01 | 0.01 | 0.01 | 0.01 |
| Class balancing | no | yes | yes | yes | yes |
| Loss | BCE | BCE | BCE | BCE | BCE |
| Select metric | val loss | ROC-AUC | ROC-AUC | ROC-AUC | ROC-AUC |
| Aug probability | 0.7 | 0.7 | 0.8 | 0.8 | 0.8 |
| Noise aug | standard | standard | 1.5× rate, σ≤0.13 | 1.5× rate, σ≤0.13 | 1.5× rate, σ≤0.13 |
| SAFE augment | no | no | no | no | RandomRotation(180) + RandomMask |
| Crop-from-native | no | no | no | no | yes (skip Resize, RandomCrop) |
| num_workers | 0 | 6 | 6 | 8 | 8 |
| Threshold calibration | balanced val | balanced val | noise-aware val | withheld generators (minmax_fpfn) | withheld generators (minmax_fpfn) |

# 6. Training curves (internal validation per epoch)

Iteration 1

| Epoch | Train loss | Val loss | Val ROC-AUC | Bal. FPR | Bal. FNR |
| --- | --- | --- | --- | --- | --- |
| 1 | 0.6055 | 0.3973 | 0.88483 | 0.1985 | 0.2061 |
| 2 | 0.3559 | 0.3531 | 0.91150 | 0.1657 | 0.1721 |
| 3 | 0.3284 | 0.3306 | 0.92355 | 0.1537 | 0.1507 |
| 4 | 0.3064 | 0.3231 | 0.92866 | 0.1433 | 0.1440 |
| 5 | 0.2941 | 0.3113 | 0.93326 | 0.1433 | 0.1462 |
| 6 | 0.2793 | 0.3123 | 0.93412 | 0.1463 | 0.1440 |

Iteration 2

| Epoch | Train loss | Val loss | Val ROC-AUC | Bal. FPR | Bal. FNR |
| --- | --- | --- | --- | --- | --- |
| 1 | 0.2875 | 0.1054 | 0.99584 | 0.0280 | 0.0295 |
| 2 | 0.0822 | 0.0540 | 0.99831 | 0.0187 | 0.0184 |
| 3 | 0.0543 | 0.0437 | 0.99899 | 0.0131 | 0.0147 |
| 4 | 0.0337 | 0.0397 | 0.99926 | 0.0112 | 0.0129 |
| 5 | 0.0354 | 0.0347 | 0.99950 | 0.0112 | 0.0110 |
| 6 | 0.0330 | 0.0331 | 0.99958 | 0.0131 | 0.0129 |
| 7 | 0.0314 | 0.0309 | 0.99963 | 0.0093 | 0.0092 |
| 8 | 0.0272 | 0.0273 | 0.99965 | 0.0093 | 0.0110 |
| 9 | 0.0259 | 0.0287 | 0.99966 | 0.0112 | 0.0110 |
| 10 | 0.0280 | 0.0282 | 0.99966 | 0.0112 | 0.0110 |

Iteration 3

| Epoch | Train loss | Val loss | Val ROC-AUC | Bal. FPR | Bal. FNR |
| --- | --- | --- | --- | --- | --- |
| 1 | 0.2562 | 0.0641 | 0.99748 | 0.0624 | 0.0060 |
| 2 | 0.0999 | 0.0480 | 0.99865 | 0.0416 | 0.0067 |
| 3 | 0.0764 | 0.0461 | 0.99886 | 0.0367 | 0.0074 |
| 4 | 0.0631 | 0.0486 | 0.99896 | 0.0317 | 0.0074 |
| 5 | 0.0617 | 0.0437 | 0.99919 | 0.0268 | 0.0060 |
| 6 | 0.0510 | 0.0429 | 0.99924 | 0.0248 | 0.0060 |
| 7 | 0.0453 | 0.0427 | 0.99928 | 0.0248 | 0.0067 |
| 8 | 0.0451 | 0.0443 | 0.99928 | 0.0238 | 0.0060 |
| 9 | 0.0429 | 0.0452 | 0.99925 | 0.0248 | 0.0067 |
| 10 | 0.0414 | 0.0447 | 0.99927 | 0.0238 | 0.0067 |
| 11 | 0.0399 | 0.0446 | 0.99929 | 0.0228 | 0.0067 |
| 12 | 0.0400 | 0.0442 | 0.99929 | 0.0248 | 0.0060 |

Iteration 4

| Epoch | Train loss | Val loss | Val ROC-AUC | Bal. FPR | Bal. FNR |
| --- | --- | --- | --- | --- | --- |
| 1 | 0.1999 | 0.0472 | 0.99854 | 0.0279 | 0.0116 |
| 2 | 0.1102 | 0.0399 | 0.99900 | 0.0171 | 0.0100 |
| 3 | 0.1070 | 0.0399 | 0.99912 | 0.0168 | 0.0102 |
| 4 | 0.0946 | 0.0388 | 0.99919 | 0.0158 | 0.0090 |
| 5 | 0.0927 | 0.0366 | 0.99924 | 0.0168 | 0.0078 |
| 6 | 0.0857 | 0.0360 | 0.99927 | 0.0158 | 0.0097 |
| 7 | 0.0828 | 0.0372 | 0.99928 | 0.0177 | 0.0078 |
| 8 | 0.0820 | 0.0356 | 0.99928 | 0.0161 | 0.0097 |
| 9 | 0.0817 | 0.0361 | 0.99928 | 0.0161 | 0.0097 |
| 10 | 0.0783 | 0.0361 | 0.99929 | 0.0161 | 0.0095 |

Iteration 5 (partial)

| Epoch | Train loss | Val loss | Val ROC-AUC | Bal. FPR | Bal. FNR |
| --- | --- | --- | --- | --- | --- |
| 1 | 0.4457 | 0.0361 | 0.99929 | 0.0127 | 0.0119 |

# 7. Evaluation results

## 7.1 Master table (all iterations × all held-out sets)

Final Score = 0.5·AUC(clean) + 0.5·AUC(robust). FPR/FNR are at the calibrated operating threshold shown. "Conds ≤3%" counts how many of the 15 degradation conditions meet the error-rate target.

| Iter | Eval set | Thr | Final Score | Clean AUC | Robust AUC | Clean FPR | Clean FNR |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | SID held-out (sidval) | ~0.68 | 0.9364 | 0.9423 | 0.9305 | 0.1300 | 0.1344 |
| 2 | sid_val_fs (in-domain) | 0.730 | 0.9993 | 0.9997 | 0.9989 | 0.0112 | 0.0110 |
| 2 | DRAGON (25 gen, mixed) | 0.730 | 0.9879 | 0.9914 | 0.9845 | 0.0050 | 0.1880 |
| 2 | SID tampered (diagnostic) | 0.730 | 0.6600 | 0.6566 | 0.6635 | 0.0050 | 0.9686 |
| 2 | Organiser composition | — | 0.717 | — | — | — | — |
| 3 | Internal held-out | 0.100 | 0.9987 | 0.9993 | 0.9982 | 0.0248 | 0.0060 |
| 3 | sid_val_fs | 0.100 | 0.9989 | 0.9992 | 0.9985 | 0.0235 | 0.0017 |
| 3 | DRAGON unseen (8 gen) | 0.100 | 0.9974 | 0.9981 | 0.9968 | 0.0235 | 0.0137 |
| 3 | SID tampered (diagnostic) | 0.100 | 0.6484 | 0.6432 | 0.6537 | 0.0235 | 0.9016 |
| 3 | Organiser composition | 0.100 | 0.804 | 0.826 | ~0.78 | 0.118 | 0.400 |
| 4 | Internal held-out | 0.385 | 0.9978 | 0.9986 | 0.9970 | 0.0196 | 0.0069 |
| 4 | sid_val_fs | 0.385 | 0.9974 | 0.9985 | 0.9963 | 0.0210 | 0.0086 |
| 4 | DRAGON unseen (8 gen) | 0.385 | 0.9959 | 0.9972 | 0.9945 | 0.0210 | 0.0244 |
| 4 | Organiser composition | 0.385 | 0.9126 | 0.9286 | 0.8965 | 0.0592 | 0.2475 |
| 5 | (evaluation pending) | — | — | — | — | — | — |

## 7.2 Organiser composition — per-generator ROC-AUC

All six families are pixel-space diffusion with zero representation in training.

| Generator | iter 2 clean | iter 3 clean | iter 4 clean | iter 4 robust | Δ (iter3→4) |
| --- | --- | --- | --- | --- | --- |
| ADM | 0.537 | 0.645 | 0.816 | 0.812 | +0.171 |
| DDPM | 0.632 | 0.752 | 0.899 | 0.845 | +0.147 |
| DDIM | 0.781 | 0.859 | 0.917 | 0.872 | +0.058 |
| Imagen | 0.663 | 0.804 | 0.952 | 0.921 | +0.148 |
| DALL·E | 0.923 | 0.946 | 0.993 | 0.968 | +0.047 |
| VQDM | 0.916 | 0.952 | 0.995 | 0.962 | +0.043 |

## 7.3 Organiser composition — 15-condition robustness matrix (iteration 4)

| Condition | ROC-AUC | FPR | FNR |
| --- | --- | --- | --- |
| clean | 0.9286 | 0.0592 | 0.2475 |
| jpeg_q90 | 0.9254 | 0.0708 | 0.2442 |
| jpeg_q70 | 0.9095 | 0.1125 | 0.2400 |
| jpeg_q50 | 0.8668 | 0.1883 | 0.2367 |
| jpeg_q30 | 0.8439 | 0.1625 | 0.3167 |
| blur_sigma0.5 | 0.9371 | 0.0483 | 0.2642 |
| blur_sigma1 | 0.9358 | 0.0742 | 0.2317 |
| blur_sigma2 | 0.8597 | 0.3942 | 0.1017 |
| resize_0.5x | 0.9405 | 0.0792 | 0.1858 |
| resize_0.25x | 0.8773 | 0.3183 | 0.1275 |
| noise_sigma0.02 | 0.8977 | 0.0842 | 0.3150 |
| noise_sigma0.05 | 0.8783 | 0.0483 | 0.4733 |
| noise_sigma0.10 | 0.8492 | 0.0375 | 0.6067 |
| color_jitter_20pct | 0.9300 | 0.0600 | 0.2575 |
| center_crop_80pct | 0.9004 | 0.1808 | 0.1883 |

# 8. Threshold calibration

The Final Score metric is threshold-free (ROC-AUC), but the ≤3% FPR/FNR target needs a fixed operating point. From iteration 4 the threshold is fit on held-out generators, never on the evaluation sets:

| Step | Data | Purpose |
| --- | --- | --- |
| genval | DRAGON: Flux_1, JuggernautXL, Kolors, SD_Cascade, PixArt_Sigma | fit the threshold value |
| calval | DRAGON: IF, SDXL_Turbo, SD_3 | select the decision rule |
| rule | minmax_fpfn (minimise max(FPR, FNR)) | chosen — 2.8–3.9% worst-case across 5 candidate rules |

Iteration 4 calibrated threshold = 0.385. On the calibration generators this gives FPR 2.0% / FNR 3.1%. It transfers well to the DRAGON unseen set (FPR 2.1% / FNR 2.4%) but not to the organiser set (FNR 24.75%): pixel-space diffusion fakes receive systematically lower AI-scores than latent-diffusion fakes, so a threshold tuned on the latter under-flags the former. This is a score-distribution shift, not a ranking failure — the organiser clean AUC is still 0.929.

# 9. Key findings

Tampered images were the biggest single lever. ~50% of SID_Set's "fake" class is a real photo with a small AI-edited region — a localisation task, not whole-image detection. Removing it moved the held-out score from 0.936 (iter 1) to 0.999 (iter 2). The fs-only model cannot flag localised edits (FNR ~97% on the tampered diagnostic) — documented as a scope limitation.

Cross-generator generalisation needs generator diversity in training. Adding 17 DRAGON generators (iter 3) cut the unseen-generator FNR from 18.8% to 1.4%. Adding Community-Forensics-Small (iter 4) — which spans many latent-diffusion and GAN families plus diverse real sources — lifted every held-out pixel-diffusion generator, ADM by +0.17 AUC.

The resolution shortcut had to be removed from the eval set. WildFake reals are 200×200 and its fakes are ≥256; a detector can score size-only AUC 1.000. The evaluation set is resolution-matched (size-only AUC 0.500) so reported numbers reflect real detection.

Remaining frontier: pixel-space diffusion under degradation. ADM/DDPM/DDIM clean AUC is 0.82–0.92; under heavy noise (σ0.10) organiser FNR reaches 61%. Iteration 5 adds the SAFE DWT high-frequency branch (which reports ADM 0.82 trained on GAN only) and SAFE augmentations (RandomMask, Rotation, crop-from-native) that harden the frequency signal against JPEG/blur/noise.

A single fixed threshold cannot hit 3%/3% across all generator families at once. The submission reports the threshold-free Final Score as the headline and provides the held-out calibration recipe so operators can retune per deployment.

# 10. Current status

| Item | State |
| --- | --- |
| Best checkpoint | runs/iter4/best.pt — organiser Final Score 0.9126, threshold 0.385 |
| Iteration 5 | Training (hybrid + wavelet branch, warm-started from iter 4); epoch 1/10 internal AUC 0.9993 |
| Iteration 6 (planned) | Supervised-contrastive loss + windowed augmentation + motion blur |
| Realistic ceiling | Final Score ~0.90–0.92 on genuinely unseen generators; the ≤3% target is not reached by any published method on unseen generators |